## Slide 1
COOS project proposal 2018
Core Ontology for Official Statistics
Monica Scanapieco (Istat) & Franck Cotton (Insee)
1

## Slide 2
Motivation
Most of our standard models have no formal representation
Some core concepts are missing
Some entire domains are missing (provenance)
The models are not integrated in a global framework
Our business semantics is isolated
1

## Slide 3
Project objectives
Produce and publish a Core Ontology for Official Statistics
Covering base concepts like statistical activities, actors, products...
Expressed in OWL
Articulated with previous work in the Official Statistics domain
Leveraging existing standard vocabularies
Gone through public review
Version-controlled on GitHub
Referenced in vocabulary catalogs like LOV
With clear governance
1

## Slide 4
Why OWL?
The best framework for
Model integration
Knowledge representation
Previous or current work on
Classifications
Conceptual models (GSBPM, GSIM, CSPA)
Data and metadata models (DDI, SDMX)
Gives access to a wealth of existing vocabularies
1

## Slide 5
Why OWL?
Example of PROV
1
PROV core model

## Slide 6
Why OWL?
Example of PROV
1
Statistical Organization
Statistical Product
Statistical Activity

## Slide 7
Work Packages
WP1: Produce and publish core ontology
Activities:
Organize group of authors/reviewers for draft version
Draft naming policy and ontology
Liaise with stakeholders (LOS ESSnet, SEMIC, DDI Alliance…)
Draft ontology guide and use cases
Organize public review and process feedback
Finalize ontology and documents
Present in SemStats workshop
Seek HLG approval
Publish and reference
<numéro>

## Slide 8
Work Packages
WP2: Adapt existing works to the core ontology
Activities:
Review GSIM ontology
Review CSPA ontology
Review SDMX-MM & SIMS ontology
Adapt all vocabularies to naming policy
Publish new versions
<numéro>

## Slide 9
Work Packages
WP3: Define governance of statistical ontologies
Activities:
Specify management and governance needs
Liaise with interested bodies
Draft governance structure and policy document
Validate and publish document
<numéro>

## Slide 10
Benefits
A step forward towards common terminology
Global interoperability (e.g. inter-NSI search for products)
Uniform identification of concepts
From clickable models to activable models
From related models to integrated models
New rich and standard semantics
<numéro>

## Slide 11
What the users say
Jenny L., Oslo
“The base ontology work that is proposed will improve the coherence of the ModernStats standards, increase the interoperability with other international, national and branch standards and reduce the costs required for modernisation. I definitely think this works is needed and could save a lot of organizations from fumbling in the dark.”
Daniel G., Washington, DC
“Terminology management is fundamental and key to making GSIM work in practice. Rendering terms using semantic technology can greatly enhance their usefulness, especially with tying them to other metadata. I very much want to be part of this.”
Franck C., Paris
“Wot!?”
<numéro>