UNECE High-level Group for the
Modernisation of Official Statistics

Business Case for a Reference Architecture Framework (RAF) for IT Solutions

This business case was prepared by Statistics Poland, and is submitted to the HLG-MOS for their approval.

| Type of Activity |  |  |  |  |
| --- | --- | --- | --- | --- |
| ☒ | New project |  | ☐ | New activity |
| ☐ | Extension of existing project |  | ☐ | Extension of existing activity |
| Purpose |  |  |  |  |
| An important issue in implementing a process approach, according to the GSBPM, is the departure from a stove-pipe production, based on data silos. Nowadays we start explicitly reaching the vast information from administrative, as well as non-administrative sources, social network, data collection based on sensors, motion sensors or GPS technology. Data silos are a hindrance to data integrity and a barrier to production efficiency. The stove-pipe statistical production impedes productivity, conduce to redundancies and duplication of work. This issue is becoming particularly significant now, in the context of slimmer measures financial resources for statistical surveys and striving for reducing the burden of respondents. The source of problems in this area is the lack of a coherent approach to modelling and designing IT solutions supporting the statistical production. Comprehensive implementation of the GSBPM, departure from a stove-pipe statistical production, focusing attention on data and workflows requires a coherent approach to modelling and designing IT solutions supporting statistical surveys. |  |  |  |  |
| Description of the activity |  |  |  |  |
| The project aims to create a reference architecture framework (RAF) based on a process-oriented model of statistical production. This framework for IT solution supporting statistical production enables departure from a stove-pipe production, based on data silos. Outputs: 1. an architectural framework constituting the basis for construction and standardized development of IT solutions used to implement public statistical production - applying in the process of constructing architectural frameworks models, principles and methods used in scientific research, in particular resulting from the acquis of corporate architecture and object-oriented modelling; 2. a framework for the description of data management and data flows; 3. Guidelines for implementation of a reference architectural framework. |  |  |  |  |
| Alternatives considered |  |  |  |  |
| 1. Adoption of ESS Statistical Production Reference Architecture and ESS EA Reference Framework - this project should use good solutions, but SPRA&EARF don’t sufficiently: - distinguish the process phase from the analyse phase, - specify how IT can support data flow, - how to use metadata to manage processes and data flows. 2.Doing nothing. Doing nothing is not an option, because existing generic models and current practices are not sufficient to modernize statistical production effectively. |  |  |  |  |
| How does it relate to the HLG-MOS vision and other activities under the HLG-MOS? |  |  |  |  |
| This project is based on the GSBPM for the creation of an architectural framework. It complements and consolidates the CSPA approach, by the creation of a solution enabling modernization of statistical production processes for wide use. It uses the data and metadata approach described in CSDA and GSIM. |  |  |  |  |
| Proposed start and end dates |  |  |  |  |
| Start: January 2019 |  | End: December 2019 |  |  |